**Name: Eric Liu**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user story backlog | 3/18/19 | 3/19/19 |
| 2. Create low fidelity wireframes | 3/19/19 | 3/18/19 |
| 3. Create mid-fidelity wireframes | 3/20/19 | 3/19/19 |
| 4. Have a basic home page | 3/22/19 |  |
| 5. Have a basic cakes page | 3/22/19 |  |
| 6. Have a basic contact/visiting page | 3/22/19 |  |
| 7. Make css and javascript functions | 3/24/19 |  |
| 8. Create high-fidelity wireframes | 3/25/19 |  |
| 9. Write paragraph about new users | 3/25/19 |  |
| 10. Work on order form | 3/27/19 |  |





